## Slide 1
Team GVSU Milestone #3
Team: Chris Schaefer, Laura Young and Chad Mersino

## Slide 2: Features Implemented in Milestone #3
Ability to create user accounts for FFPAC members
Authenticated login to application
Sorting leaderboards page for rooms with most complaints
Downtown database information added
Updated emoticons for notes section
Updated notes section to show which user update that value
Updated database schema to incorporate user id number

## Slide 3: Design and Feature Choices
Implementation of notes for general building issues
  We decided after our design critique that the most organized way of adding notes for non-room specific issues was to have the user select the nearest room to the issue and enter the precise location in the description of the issue. Given more time and resources, we could implement more locations that are not room specific.
Email notification system for users on changes
  The group decided that the notifications could end up spamming the individual's inbox. Also email accounts for the site were not implemented until later in development
Keyword search feature
  We enabled a general search box for every table to allow users to search by word or a user’s name. This gave more flexibility and a more specific search ability. Given more time we would like to add specific keywords that we could query to build a report for issues.

## Slide 4: Setbacks During Development
Short development period between M2 and M3
  This gave us less time to implement large features in a timely manner.
Scope creep was a huge issue for this project towards the end
  Near the end of M3 we received a lot of input from the design critique, not all of which we could implement. Particularly the user roles and enabling/disabling features based on them.
Getting onto the GVSU servers
  We continued to have MySql issues while on the servers due to our user accounts not having access to MySQL instances already running. While this was a delay we were able to use a private server with full access to get our application on the internet.

## Slide 5: Projected Progress Before Final Presentation
Adding user roles such as maintenance and administration
File upload for complaints
Email notifications
Implement full survey and manage entries on our application
Preparing for PCEC
Preparing for the Final Presentation